# ERGALYON INVOICE MANAGER — MASTER IMPLEMENTATION BLUEPRINT v2.1

Project: Ergalyon Invoice Manager (v2.0 Rebuild)
Date: 2026-06-20
Status: LOCKED FOR IMPLEMENTATION
Target Agent: Abacus AI Agent (Hermes)
Primary Reference: This document is the Single Source of Truth (SSOT).

# 1. DOCUMENT MAP & REPOSITORY STRUCTURE

The following files exist in the repository and MUST be consulted by the Agent during specific phases.

| File Name | Content Summary | Usage Phase |
| --- | --- | --- |
| docs_00_project_overview.md | High-level goals, scope, and business value. | Phase 1: Setup |
| docs_01_system_architecture.md | Hetzner (UI/DB) vs Dell Laptop (AI/Scraping) split. | Phase 1: Setup |
| docs_02_data_model.md | 15-table schema, multi-tenancy, soft deletes. | Phase 2: Database |
| docs_03_supplier_management.md | Supplier profiles, AADE integration, contacts. | Phase 3: Suppliers |
| docs_04_invoice_intake.md | Upload flows, file validation, queueing. | Phase 4: Intake |
| docs_05_parsing_extraction.md | Vision-to-Markdown, LLM extraction logic. | Phase 5: Parsing |
| docs_06_product_matching.md | Normalization rules, Poimenidis logic (03-). | Phase 6: Matching |
| docs_07_enrichment.md | XML/Catalog first, Scraping (Crawl4AI) last. | Phase 7: Enrichment |
| docs_08_cost_updates.md | Cost history, overwrite protection, approval. | Phase 8: Costs |
| docs_09_ui_ux.md | React/Tailwind frontend requirements. | Phase 9: UI |
| docs_10_api_endpoints.md | REST API structure and authentication. | Phase 10: API |
| docs_11_security.md | RBAC, encryption, audit logs. | Phase 1: Setup |
| docs_12_deployment.md | Docker, Nginx, SSL, backups. | Phase 1: Setup |
| docs_13_testing.md | Unit, integration, and E2E testing strategies. | Phase 10: Testing |
| docs_14_maintenance.md | Monitoring, logging, updates. | Phase 10: Ops |
| docs_15_glossary.md | Terminology and definitions. | All Phases |
| docs_16_changelog.md | Version history of the project. | All Phases |

# 2. CORE BUSINESS LOGIC & RULES

## 2.1 System Purpose

Ergalyon is an Invoice & Offer Management System that extracts data from supplier documents, matches products to a master catalog, enriches technical specs, and exports cost updates. It is NOT an ERP replacement.

## 2.2 Key Business Rules

Product Identity: Defined by Supplier Code + Supplier ID. Pylon Code is NOT used for matching logic.

Normalization: Poimenidis codes strip '03-' prefix. Other suppliers may have different rules.

Enrichment Order: 1. XML/CSV from Supplier -> 2. Manual Upload -> 3. Web Scraping (Last Resort).

Cost Protection: Existing costs are NEVER overwritten without explicit user approval.

Multi-Tenancy: All data is isolated by 'company_id'.

Audit Trail: Every change (price, spec, match) is logged in 'audit_logs'.

# 3. IMPLEMENTATION ROADMAP (AGENT EXECUTION PLAN)

## Phase 1: Infrastructure & Setup

Required Documents: docs_01, docs_11, docs_12

Goal: Setup Docker, DB Schema, Security.

## Phase 2: Database Implementation

Required Documents: docs_02, SP-01

Goal: Create 15 tables, migrations, seeds.

## Phase 3: Supplier Management

Required Documents: docs_03, SP-02

Goal: Supplier CRUD, AADE integration, Contact persons.

## Phase 4: Invoice Intake

Required Documents: docs_04, SP-03

Goal: File upload, validation, queueing (Redis).

## Phase 5: Parsing & Extraction

Required Documents: docs_05, SP-04, SP-05

Goal: Vision-to-Markdown, LLM extraction, JSON output.

## Phase 6: Product Matching

Required Documents: docs_06, SP-06, SP-07

Goal: Normalization, Fuzzy matching, Poimenidis rules.

## Phase 7: Enrichment Engine

Required Documents: docs_07, SP-08

Goal: XML parsing, Catalog matching, Crawl4AI scraping.

## Phase 8: Cost Management

Required Documents: docs_08, SP-09

Goal: Cost history, approval workflow, export generation.

## Phase 9: Frontend UI

Required Documents: docs_09, SP-10

Goal: React components, Dashboard, Review screens.

## Phase 10: API & Testing

Required Documents: docs_10, docs_13

Goal: REST endpoints, Unit tests, E2E tests.

# 4. AGENT EXECUTION CHECKLIST

Read ALL docs_*.md files before writing any code.

Confirm understanding of the 15-table schema.

Implement the 'Poimenidis' test case first (03- normalization).

Ensure 'Source Precedence' logic is implemented in the Enrichment Engine.

Verify that Pylon Code is NOT used for matching logic.

Implement Audit Logs for every data change.

Ask for clarification if any business rule is ambiguous.

# 5. CONFLICT RESOLUTION

If any conflict arises between this Master Blueprint and any other document (docs_*.md, specifications, or previous code), THIS MASTER BLUEPRINT ALWAYS WINS.